## Slide 1: Agile vs. Waterfall Development Approaches
A Presentation for Leadership – Scrum Master Perspective

## Slide 2: Explaining Agile Roles
• Product Owner: Manages backlog and prioritizes work.
• Scrum Master: Facilitates Scrum process and removes impediments.
• Development Team: Cross-functional team that builds the product.
Each role is essential for successful Agile execution.

## Slide 3: Explaining Agile Phases
• Concept: Identify goals and user needs.
• Inception: Form teams, define initial backlog.
• Iteration/Increment: Develop features in sprints.
• Release: Deliver working product.
• Maintenance: Support and improve post-release.
Each phase supports adaptability and customer feedback.

## Slide 4: Describing Waterfall Model
• Waterfall is a linear, sequential development model.
• Phases include Requirements, Design, Implementation, Testing, Deployment, and Maintenance.
• Changes are hard to incorporate once the process starts.
• Contrast: Agile allows flexibility and iterative improvements.

## Slide 5: Waterfall or Agile Approach?
• Agile is better for projects needing flexibility and frequent feedback.
• Waterfall suits projects with well-defined, unchanging requirements.
• Agile promotes collaboration and faster delivery.
• Decision depends on team experience, customer needs, and project scope.